Item Bank — What We Already Have

Full codebase audit · March 2026

This document is the result of a thorough read of every file in the Item-Bank-Shadcn (frontend) and Item-Bank-Backend-NodeJS (backend) repositories. It answers: what is already built, what is partially done, and what still needs to be built.

# 1. Frontend — Pages & Routes

Every <Route> that is wired inside App.tsx is a real, working page. Nav items that have no matching route fall through to NotFoundRedirect and bounce back to /home.

## 1.1 Working Routes

| Route | Component | Status |
| --- | --- | --- |
| /login | libs/auth → Login | ✓ Done |
| /forgot-password | libs/auth → ForgotPassword | ✓ Done |
| /home | apps/item-bank → Home | ✓ Done |
| /questions/:id/preview | apps/item-bank → QuestionPreview | ✓ Done |
| /profile/edit | libs/profile → ProfileGeneral | ✓ Done |
| /profile/change-password | libs/profile → ChangePassword | ✓ Done |
| /admin/users | apps/item-bank → AdminUsers | ✓ Done |
| /games | libs/games → GamesLobby | ✓ Done |
| /games/quiz-arcade | libs/games → QuizArcade | ✓ Done |
| /games/memory-match | libs/games → MemoryMatch | ✓ Done |
| /games/answer-runner | libs/games → AnswerRunner | ✓ Done |
| /games/pixel-dash | libs/games → PixelDash | ✓ Done |
| /games/stack-attack | libs/games → StackAttack | ✓ Done |
| /games/meteor-catcher | libs/games → MeteorCatcher | ✓ Done |

## 1.2 Nav Items Without a Route Yet

These nav links appear in the NavBar but navigate to paths that have no matching <Route>, so they redirect to /home.

/dashboard                               ✗ TODO   nav item exists; page not built

/projects                                ✗ TODO   nav item exists; page not built

/analytics                               ✗ TODO   nav item exists; page not built

/settings                                ✗ TODO   nav item exists; page not built

# 2. Question Types — All 21 Implemented

The PICKER_QUESTION_TYPES array in libs/questions/src/components/questionTypePickerData.ts lists all 21 types. Every type has both a Wizard/Editor component and a View component in libs/questions/src/pages/.

20 of the 21 types are fully migrated to the REST API. fill_in_blanks is the one type still reading/writing from IndexedDB (local browser storage) rather than the server.

| # | Question Type | Internal Key | API Migrated? |
| --- | --- | --- | --- |
| 1 | True / False | true_false | ✓ Done |
| 2 | Multiple Choice | multiple_choice | ✓ Done |
| 3 | Short Answer | short_answer | ✓ Done |
| 4 | Essay | essay | ✓ Done |
| 5 | Drag & Drop into Text | drag_drop_text | ✓ Done |
| 6 | Drag & Drop onto Image | drag_drop_image | ✓ Done |
| 7 | Freehand Drawing | free_hand_drawing | ✓ Done |
| 8 | Image Sequencing | image_sequencing | ✓ Done |
| 9 | Multiple Hotspots | multiple_hotspots | ✓ Done |
| 10 | Numerical | numerical | ✓ Done |
| 11 | Fill in the Blanks | fill_in_blanks | ~ Partial |
| 12 | Select Correct Words | select_correct_word | ✓ Done |
| 13 | Text Sequencing | text_sequencing | ✓ Done |
| 14 | Fill in Blanks on Image | fill_in_blanks_image | ✓ Done |
| 15 | Highlight Correct Words | highlight_correct_word | ✓ Done |
| 16 | Record Audio | record_audio | ✓ Done |
| 17 | Text Classification | text_classification | ✓ Done |
| 18 | Image Classification | image_classification | ✓ Done |
| 19 | Matching | matching | ✓ Done |
| 20 | Crossword | crossword | ✓ Done |
| 21 | Spelling Dictation (bonus) | spelling_dictation | ✓ Done |

Note: Spelling Dictation (#21) is a bonus type we built that is not present in the York-E reference app. The York-E app has 20 question types; we have 21.

# 3. Question Review Workflow

Questions travel through 4 statuses. Both the frontend and backend handle all transitions.

| Status | Who Sets It | Backend Handler | Frontend Action |
| --- | --- | --- | --- |
| draft | Author (on create) | default on POST /questions | Automatic on save |
| submitted_for_review | Author | POST /questions/:id/submit_for_review | "Submit for Review" button on question card |
| published | Admin / Reviewer | POST /questions/:id/publish | Admin action in question card |
| rejected | Admin / Reviewer | POST /questions/:id/reject | Admin action in question card |

Workflow hook available in frontend: useSubmitForReview (in libs/questions/src/domain/hooks/).

# 4. Games — All 6 Implemented

The master plan previously said 3 games. The actual count is 6. Each game has a full canvas implementation, a results screen, and posts a game session to the backend on completion.

| Game | Route | Compatible Question Types | Status |
| --- | --- | --- | --- |
| Quiz Arcade | /games/quiz-arcade | multiple_choice, true_false, numerical | ✓ Done |
| Memory Match | /games/memory-match | matching, multiple_choice | ✓ Done |
| Answer Runner | /games/answer-runner | multiple_choice, true_false | ✓ Done |
| Pixel Dash | /games/pixel-dash | multiple_choice | ✓ Done |
| Stack Attack | /games/stack-attack | multiple_choice | ✓ Done |
| Meteor Catcher | /games/meteor-catcher | multiple_choice | ✓ Done |

## 4.1 Games Lobby — Two Modes

- Full bank mode (/games)  — shows type + tag filter dropdowns. Play forwards filters as URL params.

- Item bank mode (/games?item_bank_id=42)  — scoped to one item bank. Filters hidden; Leaderboard tab shown.

- Games save sessions to backend (POST /game-sessions) and fetch leaderboard per game + item bank.

# 5. Item Banks

Item Banks are named collections of questions. They are a separate concept from the main flat question list. Full CRUD is implemented on both frontend and backend.

Frontend API layer (libs/api → itemBanks.ts) ✓ DONE   getItemBanks, getItemBank, createItemBank, updateItemBank, deleteItemBank

Backend (itemBanksController)            ✓ DONE   GET, POST, PUT, DELETE /item-banks + GET /item-banks/:id

DB table (item_banks)                    ✓ DONE

Games Lobby — item bank mode             ✓ DONE   scoped game play + leaderboard

Item Bank management UI page             ✗ TODO   no dedicated UI page yet — API exists but no list/create page in frontend

# 6. Tags

Frontend API (getTags, createTag)        ✓ DONE

Backend (tagsController)                 ✓ DONE   GET /tags, POST /tags, DELETE /tags/:id

DB tables (tags, question_tags)          ✓ DONE

Tag filter in Games Lobby                ✓ DONE

Tag UI on question cards / editor        ~ PARTIAL   tags stored on questions; dedicated tag management UI unclear

# 7. Authentication

| Feature | Status | Details |
| --- | --- | --- |
| JWT in httpOnly cookies | ✓ Done | Secure, not accessible from JS |
| CSRF token protection | ✓ Done | Custom CSRF middleware in platform/http/middlewares/ |
| Login page | ✓ Done | /login — react-hook-form + Zod validation |
| Forgot password page | ✓ Done | /forgot-password — page exists |
| Auto token refresh | ✓ Done | POST /auth/refresh-token |
| Protected routes | ✓ Done | ProtectedRoute + GuestRoute guards in libs/auth |
| Auth context (useAuth) | ✓ Done | Global user state; no prop-drilling |
| Role-based nav (admin) | ✓ Done | Admin nav item shown only when userRole === admin |
| Registration endpoint | ✓ Done | POST /auth/register (admin creates users manually) |
| OAuth / SSO | ✗ Not built | Not built |

# 8. Profile

Edit profile (name, email, avatar, language) ✓ DONE

Change password                          ✓ DONE

Language preference (EN / AR)            ✓ DONE   RTL-aware via i18n.language

Dark / Light theme toggle                ✓ DONE   persisted in localStorage

Profile picture upload                   ~ PARTIAL   avatar field exists; upload mechanics unclear

# 9. Admin — User Management

List users (/admin/users)                ✓ DONE

Create user                              ✓ DONE

Edit user (role, name, email)            ✓ DONE

Activate / Deactivate user               ✓ DONE

Assign courses/quizzes to users          ✗ TODO   access control tab — not built yet

Admin audit log viewer                   ✗ TODO   audit_logs table exists; no UI

# 10. Backend — All API Endpoints

Framework: Fastify + TypeScript (strict). Pattern: handler → service → repository. DB: PostgreSQL (raw SQL via pg). Cache: Redis.

## Auth — /auth

POST /auth/login                         ✓ DONE

POST /auth/logout                        ✓ DONE

POST /auth/register                      ✓ DONE

POST /auth/refresh-token                 ✓ DONE

GET  /auth/me                            ✓ DONE

## Questions — /questions

GET    /questions                        ✓ DONE   pagination, filters (type, tag, status, search)

POST   /questions                        ✓ DONE

GET    /questions/:id                    ✓ DONE

PUT    /questions/:id                    ✓ DONE

DELETE /questions/:id                    ✓ DONE

POST   /questions/:id/submit-for-review  ✓ DONE

POST   /questions/:id/publish            ✓ DONE

POST   /questions/:id/reject             ✓ DONE

PATCH  /questions/reorder                ✓ DONE   drag-and-drop ordering

POST   /questions/:id/audio              ✓ DONE   S3 upload

DELETE /questions/:id/audio              ✓ DONE

GET    /questions/export                 ✓ DONE   question export

## Item Banks — /item-banks

GET    /item-banks                       ✓ DONE

POST   /item-banks                       ✓ DONE

GET    /item-banks/:id                   ✓ DONE

PUT    /item-banks/:id                   ✓ DONE

DELETE /item-banks/:id                   ✓ DONE

## Tags — /tags

GET    /tags                             ✓ DONE

POST   /tags                             ✓ DONE

DELETE /tags/:id                         ✓ DONE

## Game Sessions — /game-sessions

GET  /game-sessions                      ✓ DONE

POST /game-sessions                      ✓ DONE

GET  /game-sessions/leaderboard          ✓ DONE   per game + optional item_bank_id

GET  /game-sessions/my-stats             ✓ DONE

## Profile — /profile

GET /profile/me                          ✓ DONE

PUT /profile/me                          ✓ DONE

PUT /profile/change-password             ✓ DONE

## Admin — /admin

GET  /admin/users                        ✓ DONE

POST /admin/users                        ✓ DONE

GET  /admin/users/:id                    ✓ DONE

PUT  /admin/users/:id                    ✓ DONE

POST /admin/users/:id/activate           ✓ DONE

POST /admin/users/:id/deactivate         ✓ DONE

## Media — /media

POST /media/upload                       ✓ DONE   multipart file → S3

POST /media/upload-base64                ✓ DONE   base64 string → S3

# 11. Database Tables

| Table | Purpose | Status |
| --- | --- | --- |
| users | All user accounts, roles, profile data, course_assignment_mode | ✓ Done |
| user_sessions | JWT refresh tokens (one row per active session) | ✓ Done |
| questions | Question content stored as JSONB in the content column | ✓ Done |
| question_order | Custom per-user or global display ordering for questions | ✓ Done |
| tags | Tag definitions | ✓ Done |
| question_tags | Many-to-many: questions ↔ tags | ✓ Done |
| item_banks | Named collections of questions | ✓ Done |
| game_sessions | Score records per player per game, with extra_data JSONB | ✓ Done |
| audit_logs | Who did what, when (write operations) | ✓ Done |
| http_logs | Full HTTP request/response log for debugging | ✓ Done |
| jobs | Background job queue table | ✓ Done |

## 11.1 Migrations Applied

migrate-content-column.js                ✓ DONE   added JSONB content column to questions

migrate-profile-columns.js               ✓ DONE   added avatar, language, etc. to users

migrate-question-order.js                ✓ DONE   added question_order table

migrate-add-crossword-type.js            ✓ DONE   added crossword to question_type enum

migrate-add-spelling-dictation-type.js   ✓ DONE   added spelling_dictation to enum

migrations/add_v2_games.sql              ✓ DONE   added pixel-dash, stack-attack, meteor-catcher + extra_data JSONB to game_sessions

# 12. Backend Infrastructure

PostgreSQL connection pool               ✓ DONE   platform/database/connection.ts

Redis client (ioredis)                   ✓ DONE   used for caching and session data

S3 file upload service                   ✓ DONE   services/s3/index.ts — images + audio

Audit logger                             ✓ DONE   every write operation recorded

HTTP request logger                      ✓ DONE   full request/response log with redaction

CORS configuration                       ✓ DONE

Idempotency middleware                   ✓ DONE   prevents duplicate submissions

Input sanitization middleware            ✓ DONE

Security filter middleware               ✓ DONE

Swagger / OpenAPI docs                   ✓ DONE   platform/http/swagger-config.ts

Docker + docker-compose                  ✓ DONE   Dockerfile + docker-compose.yml + docker-compose.test.yml

# 13. Frontend Infrastructure

Nx monorepo build (pnpm nx build item-bank) ✓ DONE

Tailwind CSS 3.4 + shadcn/ui + Radix UI  ✓ DONE

TanStack Query (useQuery / useMutation)  ✓ DONE

react-hook-form + Zod validation         ✓ DONE

dnd-kit drag-and-drop                    ✓ DONE

TinyMCE rich text editor                 ✓ DONE   used in question editors

Konva canvas library                     ✓ DONE   used in drawing/hotspot editors

i18n (EN + AR + RTL layout)              ✓ DONE   libs/i18n

Dark mode (dark: Tailwind prefix)        ✓ DONE

Error boundaries at route level          ✓ DONE

IndexedDB local storage (legacy fallback) ~ PARTIAL   still used for fill_in_blanks; MigrateToApi.tsx handles one-time migration

Unit tests (vitest)                      ~ PARTIAL   tests exist for some components

# 14. What Is NOT Built Yet

Everything in this section is a gap compared to the York-E reference app and the full master plan. The backend API and DB schema are the foundation — all of these items need new frontend pages and potentially new backend endpoints.

## 14.1 Core Missing Pages

Dashboard page                           ✗ TODO   nav item exists but no route/page

Projects page                            ✗ TODO   nav item exists but no route/page

Analytics page                           ✗ TODO   nav item exists but no route/page

Settings page                            ✗ TODO   nav item exists but no route/page

Item Banks list/management UI            ✗ TODO   API exists; no dedicated frontend page

## 14.2 Course / Activity Builder

Course builder                           ✗ TODO   York-E calls these "Activities" — not started

Quiz builder                             ✗ TODO

Survey builder                           ✗ TODO

PDF book activity                        ✗ TODO

Practice quiz activity                   ✗ TODO

Activity assignment to users             ✗ TODO   course_assignment_mode column exists in users; no assignment UI

## 14.3 Workflow Management UI

Admin review queue (see all submitted questions) ✗ TODO   submit/publish/reject API exists; no admin inbox UI

Workflow history viewer                  ✗ TODO

Bulk approve / reject                    ✗ TODO

## 14.4 Categories

Folder / category hierarchy for questions ✗ TODO   York-E organises questions into folders; not started here

## 14.5 Access Control

Course/quiz assignment to specific users ✗ TODO

Access control tab in admin              ✗ TODO

Permission matrix (view/edit/submit per role) ✗ TODO

## 14.6 Notifications

In-app notification system               ✗ TODO   bell icon in NavBar is placeholder

Email notifications                      ✗ TODO

## 14.7 Remaining Small Items

fill_in_blanks full API migration        ~ PARTIAL   editor works but still writes to IndexedDB

Tag management UI (list/create/delete tags) ✗ TODO   API exists; no standalone tag management page

Audit log viewer for admins              ✗ TODO   table exists; no UI

Export UI (trigger question export)      ✗ TODO   get_export endpoint exists; no UI button confirmed

# 15. Corrections to Earlier Planning

The master plan (v1) and early planning sessions contained several inaccuracies. These are corrected here for the record.

| Item | What Plan Said | Reality |
| --- | --- | --- |
| Question types | 20 question types | 21 types — Spelling Dictation is a bonus type we built that York-E does not have |
| Game modes | 3 games (Quiz Arcade, Answer Runner, Memory Match) | 6 games — also includes Pixel Dash, Stack Attack, Meteor Catcher |
| fill_in_blanks API | Assumed fully migrated | Still on IndexedDB — one remaining migration needed |
| Item Banks UI | Not explicitly mentioned | API + DB fully built; dedicated management page not yet built |