York-E

Authoring App

Master Build Plan

v2 — Updated After Full Browser Audit

| Repository | Item-Bank-Shadcn + Backend-NodeJS |
| --- | --- |
| Stack | React 19 + Fastify + PostgreSQL |
| Version | v2.0 — March 2026 (Post-Audit) |

# Table of Contents

# 1. Executive Summary

The York-E Authoring App is a full-featured Learning Content Management System (LCMS) that allows educators to create, structure, and publish rich educational courses. It wraps the existing Item Bank — a standalone question authoring tool already built in Item-Bank-Shadcn and Item-Bank-Backend-NodeJS — inside a complete course-management platform.

This document is the master plan for that expansion. It catalogues every screen and feature observed in the live reference app at author.york-e.school, translates them into a data model, API surface, and frontend library structure, then proposes a phased delivery order.

What we already have: - Question authoring and previewing (Item Bank question types) - Question storage in PostgreSQL with JSONB content - JWT + CSRF auth, Fastify backend, Nx monorepo frontend - Game modes: Quiz Arcade, Answer Runner, Memory Match What we are adding: - Courses with hierarchical node trees - 9 activity types in the content picker: File, Page, Poll, URL, Interactive Book, Assignment, Quiz, Lesson, Discussion - 20 quiz question types (10 standard item bank types + 10 additional interactive types) - Gradebook, Glossary, LOM metadata, Competency frameworks - Workflow system (per-course, 4-stage pipeline with history), Annotations (4 visibility types), File Manager - Full user & role management with granular permissions, course access control - Bilingual UI (English / Arabic RTL)

# 2. Complete Feature Catalog

Every screen and interaction observed in the live app, documented from A to Z.

## 2.1 Global Shell

| Element | Detail |
| --- | --- |
| Top navigation bar | Dashboard ¦ Courses ¦ Categories ¦ Administration |
| Language switcher | English / Arabic (full RTL flip) |
| Full-screen toggle | Browser fullscreen API |
| User menu | Profile Settings, Log Out |
| Breadcrumb | Context-sensitive path with clickable segments |
| App footer | York Press · v1.0.0 (Build: YYYY-MM-DD) |

## 2.2 Authentication  (/login)

- Login form: Email, Password, Remember me checkbox, Forgot password link

- No self-registration: users are created by admins only

- Session: JWT in httpOnly cookie + CSRF token (already implemented)

## 2.3 Dashboard  (/dashboards/course)

- Welcome banner: user avatar + first name greeting ("Welcome, Abed!")

- Body: currently empty — placeholder for widgets (recent activity, stats, etc.)

## 2.4 Courses List  (/courses)

- Toolbar: Categories filter dropdown, View toggle (Card / List), Sort by dropdown (Name), Search input, + Create New Course button

- Card view: thumbnail image, course name, description snippet, 3-dot context menu

- List view: tabular layout with same fields

- Context menu per card: Open, Edit settings, Duplicate, Delete

- Filtering: by assigned category; only shows courses owned by current user

## 2.5 Course Node Editor  (/courses/:id/nodes/:nodeId)

The core authoring workspace. Opened when a course card is clicked.

### Left Sidebar

- Search: filters nodes in tree

- Course name header: collapse/expand all, 3-dot menu (course-level actions)

- Node tree: hierarchical, drag-to-reorder; each item shows type icon + label + drag handle + 3-dot menu

- Node 3-dot menu: Rename, Duplicate, Move, Delete, Add child node

### Main Area

- Breadcrumb: Home > Course Name > Section > Activity

- Node card grid: shows child activities as cards with type label and 3-dot menu

- Node card 3-dot menu: Edit Questions, View, Duplicate, Delete

- Header buttons: Add activities, View (preview), Settings (course settings), More options, Open glossary list

### Add Activities Dialog

Modal showing 9 activity type tiles:

| Type | Description |
| --- | --- |
| File | Attach a downloadable file resource |
| Page | Rich text content page (TinyMCE editor) |
| Poll | Student survey / live polling |
| URL | Embed or link to an external URL |
| Interactive Book | Multi-page interactive content with chapters |
| Assignment | Student file-upload or text submission |
| Quiz | Question-based assessment (linked to Item Bank) |
| Lesson | Structured lesson with steps |
| Discussion | Threaded discussion forum |

Additional activity types (from role permissions catalog): - PDFBook (AuthorPDFBook permission) — PDF-based book reader activity - Survey (AuthorSurvey permission) — formal survey instrument (distinct from Poll) - PracticeQuiz (AuthorPracticeQuiz permission) — ungraded practice quiz These three types do not appear in the standard 9-tile Add Activities picker. They may require a different entry point or role-specific visibility.

## 2.6 Quiz Activity Editor  (/courses/:id/activities/:id?type=quiz)

### Main Form

- Name (required text)

- Description (TinyMCE rich text)

- Time Limit + Time Unit (minutes/hours) + Enable checkbox

- Feedback Settings section:

  - General Feedback — shown to all students after completing the quiz

  - Feedback on Passing — additional feedback for passing students

  - Feedback on Failing — additional feedback for failing students

### Right Settings Panel

- Practice: Enable Practice Mode toggle

- Grade: Grading Category (dropdown), Grading Method (Highest Grade | Average | First Attempt | Last Attempt), Maximum grade, Grade to pass, Attempts Allowed + Unlimited checkbox

- Completion Criteria checkboxes: View, Mark As Done, Receive Grade, Receive Passing Grade, Receive Specific Grade, Quiz Attempted Minimum Times

- Layout Type radios: Split Page (Default), Tabular Layout

- Display Options toggles: Shuffle Questions, Linear, Allow Skipping Questions, Can be resumed, Show Description, Show last modified date

### Header Action Buttons

- Sync/refresh icon — re-fetch latest from server

- Edit Questions — navigates to question manager

- LOM — Learning Object Metadata editor

- 3-dot menu — Duplicate, Delete, Preview

## 2.7 Quiz Question Manager  (/courses/:id/activities/:id/manage)

- Header: Quiz name, current page name, Allow Skipping Questions toggle, + add question button

- Main area: live preview of each question in order, drag-to-reorder

- Right panel: question list grouped by page; drag-to-reorder within page

- Pages: quiz can have multiple pages; '+ Add new page' at bottom of right panel

- Add questions dropdown: opens picker with all 20 question types

- Add info item dropdown: inserts a non-question content block (explanatory text/image)

All 20 question types available in the quiz question picker:

| # | Type | Category |
| --- | --- | --- |
| 1 | True / False | Standard |
| 2 | Multiple Choice | Standard |
| 3 | Short Answer | Standard |
| 4 | Essay | Standard |
| 5 | Numerical | Standard |
| 6 | Fill in the Blanks | Interactive |
| 7 | Fill in the Blanks on Image | Interactive |
| 8 | Text Sequencing | Interactive |
| 9 | Image Sequencing | Interactive |
| 10 | Select Correct Words | Interactive |
| 11 | Highlight Correct Words | Interactive |
| 12 | Drag and Drop into Text | Interactive |
| 13 | Drag and Drop onto Image | Interactive |
| 14 | Text Classification | Interactive |
| 15 | Image Classification | Interactive |
| 16 | Matching | Interactive |
| 17 | Multiple Hotspots | Interactive |
| 18 | Crossword | Interactive |
| 19 | Freehand Drawing | Creative |
| 20 | Record Audio | Creative |

## 2.8 Learning Object Metadata  (/…/lom)

Available at both course level and activity level. Seven accordion sections, each with a completion percentage indicator:

| Section | Content |
| --- | --- |
| General | Title, language, description, keywords, coverage, structure, aggregation level |
| Educational | Interactivity type/level, learning resource type, difficulty, typical learning time |
| Life Cycle | Version, status, contributors (role + entity + date) |
| Technical | Format, size, location, requirements, duration |
| Rights | Cost, copyright restrictions, description |
| Relation | Kind, resource identifier, description |
| Classification | Purpose, taxon path, description, keywords |

## 2.9 Course Settings  (/courses/:id/settings/…)

| Tab | Route | Fields |
| --- | --- | --- |
| General | /general | Full Name*, Short Name*, Language*, Categories*, Description (rich text) |
| Layout | /layout | Cover Image (upload, max 3 MB), Course Image (upload), Chapter layout (Grid ¦ List) |
| Gradebook | /gradebook/categories | Grade categories: Name, Weight, Max grade; add/edit/delete; hierarchical |
| Glossary | /glossary | Name, Description, Display Format, Approval Format; toggles: Approved By Default, Duplicate Entries Allowed, Show Alphabet Links |
| LOM Settings | /lom | Same 7 LOM sections as activity-level LOM |
| Competencies | /competencies | Connect competency frameworks to the course; + Connect Framework button |
| Access Control | /users | Assign users to course: User, Email, Assignment Role (Full Course Access / Stage-limited); + Assign User button |
| Workflow | /workflow | Sub-tabs: Workflow Stage, Configuration, Nodes Overview, History; + Add empty workflow / + Use Template buttons |
| Annotations | /annotations | Course notes board: Add Note, Search, Visibility Type filter (Public/Private/Student/Teacher), grid/list view, Pin toggle |

## 2.10 Workflow System  (/courses/:id/settings/workflow)

The workflow system is a per-course publishing pipeline. Each course has its own workflow (not shared across courses). It is not enabled by default — the author must click '+ Add empty workflow' or '+ Use Template'.

### Workflow Stage Sub-tab (default view)

- Shows the current state of the course as a pipeline stepper

- Each stage appears as a step with its name and status

- Action buttons: 'Done and go to next stage' (advance) and 'Skip' (bypass current stage)

- Designed for the author or reviewer to signal completion of each stage

### Configuration Sub-tab

- Lists all stages in order with drag-handles for reordering

- Stage fields (Edit Stage modal): Name, Type (Draft | Review | Approved | Published), Description, Color picker, Roles (which roles can act on this stage)

- Per-stage 3-dot menu: Edit, Delete

- '+ Add New Stage' button — appends a new stage to the pipeline

- Workflow-level 3-dot menu (top right): 'Disable workflow', 'Delete workflow' — no 'Save as Template' option

### Nodes Overview Sub-tab

- Kanban board layout — one column per workflow stage

- Each column shows course node cards in that stage

- Node cards show: node title, node type badge (e.g. Quiz, Page)

- Clicking a node card navigates to that node's editor

### History Sub-tab

- Paginated table of all workflow transitions

| Column | Content |
| --- | --- |
| Section name | Name of the node/activity that was transitioned |
| From stage | Previous stage name |
| To stage | New stage name |
| Status | Status of the transition (e.g. Completed) |
| Transitioned by | Username of the user who acted |
| Notes | Optional note added by the user when transitioning |
| Transitioned at | Timestamp of the transition |

Key workflow decisions confirmed: - Per-course only: Each course has its own independent workflow. There is no global workflow that applies to all courses. - Default stages confirmed: Draft → Review → Approved → Published (4 stages) - Ship with templates: The '+ Use Template' button exists. We will seed default templates (e.g. the 4-stage pipeline) at installation time. - No user-created templates: The workflow UI has no 'Save as Template' option. Templates are admin-seeded data, not user-created. - Disable vs Delete: 'Disable workflow' pauses it (retains history); 'Delete workflow' removes it entirely.

## 2.11 Categories  (/categories)

- Hierarchical category manager — parent/child relationships via subcategory button

- Table view: Name column + Actions (add sub-category icon, edit icon, delete icon)

- Default categories seeded: Math, English, Science, Computing, Social Studies

- View toggle: grid / list / column (tree)

- + New Category button

- Paginated: rows per page selector (default 10)

## 2.12 Administration  (/administration)

### Users  (/administration/users)

- + Add New User button

- Table: Name+Avatar, Username, Role, Email, Status (Active/Inactive), Date Created, Actions

- Action icons per row: Deactivate/Reactivate toggle icon, Details icon, 3-dot menu (Edit, Reset Password, Delete)

- Roles observed: Admin, Author, SEP Authors (custom)

- Paginated: rows per page selector, multi-page

Add New User form fields:

| Field | Type / Values |
| --- | --- |
| First Name | Text (required) |
| Last Name | Text (required) |
| Username | Text (required, must be unique) |
| Email | Email (required, must be unique) |
| Role | Dropdown — select from existing roles |
| Phone Number | Text (optional) |
| Password | Password input (required) |
| Confirm Password | Password input (required) |
| Course Assignment Mode | Radio: Automatic (access all courses) ¦ Manual (access only assigned courses) — default: Manual |

### Roles  (/administration/roles)

- + Add New Role button

- Table: Name, Description, Created by (user or system), Actions (view, duplicate, 3-dot)

- System roles (Admin, Author) cannot be deleted

- Custom roles can be duplicated as starting point

- Role permissions matrix: granular CRUD permissions per entity

Full entity list exposed in role permissions:

Activity, Annotation, Assignment, Audio, Competency, CompletionCriteria, Course, Crossword, DragAndDropIntoText, DragAndDropOntoImage, Drawing, Essay, FileManager, FillInTheBlanks, FillInTheBlanksOnImage, Glossary, Grading, HighlightWord, ImageSequencing, InfoItem, InteractiveBook, Linking, LinkingImage, LinkingText, Matching, MultipleChoice, MultipleHotspots, Node, Numerical, PDFBook, Poll, Question, Quiz, RecordAudio, RecycleBin, Section, SelectCorrectWord, ShortAnswer, Survey, SurveyAttempt, TextSequencing, TrueFalse, Video, Workflow

### Courses  (/administration/courses)

- Admin view of ALL courses regardless of owner

- Table: thumbnail + Name, Category, Status, Last Modified, Actions (view, duplicate, 3-dot)

- Filters: Categories dropdown, Status dropdown, Search

- + Create New Course button

### Competencies  (/administration/competencies)

- List of global competency frameworks

- Table: Framework Name, Version, Description, Actions

- Pre-loaded frameworks: CEFR v1.0.0, NGSS v1.0.0, NGSS DCI v1.0.0, CCSS v1.0.0, Sample v1.0.0

- + Add new competency framework button

### Settings  (/administration/settings)

- Currently empty — page exists but no content rendered; reserved for system-wide configuration

## 2.13 Profile Settings  (/profile)

Accessed via the top-right user menu dropdown. Left sidebar with 4 sections:

| Section | Route | Fields / Content |
| --- | --- | --- |
| Edit Profile | /general | Avatar upload (image), First Name*, Last Name*, Username (read-only), Phone Number, Email (read-only) — Save / Cancel buttons |
| Change Password | /change-password | Current Password*, New Password*, Confirm* — all with show/hide eye icon — Save / Cancel buttons |
| File Manager | /file-manager | Personal media store: Folders section (no folders found by default) + Resources section; Upload File button, Add button, grid/list view toggle, Search; shows file name, type, size, upload date; total count + size displayed |
| My Annotations | /annotations | Personal notes across all courses; 'No notes yet' empty state; Search, Visibility Type filter dropdown, grid/list view toggle |

# 3. Data Model

PostgreSQL schema additions required on top of the existing Item Bank tables (questions, question_audit_log).

## 3.1 Users & Roles

| Table | Key Columns |
| --- | --- |
| users | id, first_name, last_name, username, email, password_hash, phone, avatar_url, is_active, course_assignment_mode ('automatic'¦'manual'), created_at, updated_at |
| roles | id, name, description, created_by (user_id¦'system'), is_system, created_at |
| role_permissions | id, role_id, resource, action ('create'¦'read'¦'update'¦'delete') |
| user_roles | user_id, role_id — junction table |

## 3.2 Categories

| Table | Key Columns |
| --- | --- |
| categories | id, name, parent_id (self-ref FK), created_at |

## 3.3 Courses & Nodes

| Table | Key Columns |
| --- | --- |
| courses | id, name, short_name, language, category_id, description (text), cover_image_url, course_image_url, chapter_layout ('grid'¦'list'), status, created_by, created_at, updated_at |
| course_nodes | id, course_id, parent_id (self-ref), type ('section'¦'folder'), title, position (int), created_at |
| course_user_access | id, course_id, user_id, role ('full'¦'stage'), assigned_stages (int[]), assigned_by, created_at |

## 3.4 Activities

| Table | Key Columns |
| --- | --- |
| activities | id, course_id, node_id, type ('file'¦'page'¦'poll'¦'url'¦'interactive_book'¦'assignment'¦'quiz'¦'lesson'¦'discussion'¦'pdf_book'¦'survey'¦'practice_quiz'), title, description (text), position, settings (jsonb), created_by, created_at, updated_at |
| activity_lom | id, activity_id, section ('general'¦'educational'¦'lifecycle'¦'technical'¦'rights'¦'relation'¦'classification'), data (jsonb), updated_at |

## 3.5 Quiz Activities

| Table | Key Columns |
| --- | --- |
| quiz_settings | id (= activity_id), practice_mode, grading_category_id, grading_method ('highest'¦'average'¦'first'¦'last'), max_grade, grade_to_pass, attempts_allowed, time_limit_seconds, layout_type ('split'¦'tabular'), shuffle_questions, linear, allow_skipping, can_resume, show_description, show_last_modified, general_feedback (text), pass_feedback (text), fail_feedback (text) |
| quiz_pages | id, activity_id, title, position |
| quiz_page_questions | id, page_id, question_id (FK to questions table), position, points_override |

## 3.6 Gradebook

| Table | Key Columns |
| --- | --- |
| grade_categories | id, course_id, name, weight (decimal), max_grade (decimal), parent_id (self-ref), created_at |
| grade_items | id, grade_category_id, activity_id, name, max_grade, created_at |

## 3.7 Glossary

| Table | Key Columns |
| --- | --- |
| glossaries | id, course_id, name, description, display_format, approval_display_format, approved_by_default, duplicate_entries_allowed, show_alphabet_links |
| glossary_entries | id, glossary_id, term, definition (text), is_approved, created_by, created_at |

## 3.8 Competency Frameworks

| Table | Key Columns |
| --- | --- |
| competency_frameworks | id, name, version, description, created_by, created_at |
| competencies | id, framework_id, parent_id (self-ref), code, name, description, created_at |
| course_frameworks | course_id, framework_id — junction |

## 3.9 Workflow

Workflows are per-course. Templates are admin-seeded data (not user-created). The workflow_templates table stores the seed data; at course level, a workflow is instantiated from a template or created empty.

| Table | Key Columns |
| --- | --- |
| workflow_templates | id, name, description, is_system (bool), created_at — template metadata only; stages stored in template_stages |
| workflow_template_stages | id, template_id, name, type ('draft'¦'review'¦'approved'¦'published'), description, color, position |
| course_workflows | id, course_id, template_id (nullable), is_disabled, created_by, created_at |
| course_workflow_stages | id, workflow_id, name, type, description, color, position, allowed_roles (int[]) |
| course_node_workflow_state | id, workflow_id, node_id, stage_id, updated_at — tracks which stage each node is in |
| workflow_history | id, workflow_id, node_id, from_stage_id (nullable), to_stage_id, actor_id, note (text), transitioned_at |

## 3.10 Annotations & Files

Annotations have 4 visibility types confirmed from the live app: Public, Private, Student, Teacher. Annotations can be pinned.

| Table | Key Columns |
| --- | --- |
| annotations | id, course_id (nullable), activity_id (nullable), owner_id, visibility ('public'¦'private'¦'student'¦'teacher'), body (text), is_pinned (bool), created_at, updated_at |
| user_files | id, owner_id, folder_id (nullable), filename, original_name, mime_type, size_bytes, storage_path, created_at |
| user_folders | id, owner_id, parent_id (self-ref), name, created_at |

# 4. API Route Surface

All routes follow the existing pattern: handler → service → repository. Prefix: /api/v1. JWT auth on all routes unless marked public.

## 4.1 Auth  (already built)

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /auth/login | Email + password → JWT cookie |
| POST | /auth/logout | Clear cookie |
| POST | /auth/refresh | Rotate JWT |
| POST | /auth/forgot-password | Send reset email |
| POST | /auth/reset-password | Consume token + set new password |

## 4.2 Users

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /users | List all users (admin) |
| POST | /users | Create user (admin) — includes course_assignment_mode |
| GET | /users/:id | Get user profile |
| PATCH | /users/:id | Update profile |
| PATCH | /users/:id/password | Change password (current + new + confirm) |
| PATCH | /users/:id/status | Activate / deactivate user |
| DELETE | /users/:id | Delete user (admin) |
| GET | /users/:id/annotations | Personal annotations |
| GET | /users/:id/files | File manager listing (folders + resources) |
| POST | /users/:id/files | Upload file |
| DELETE | /users/:id/files/:fileId | Delete file |
| POST | /users/:id/folders | Create folder |
| DELETE | /users/:id/folders/:folderId | Delete folder |

## 4.3 Roles

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /roles | List roles |
| POST | /roles | Create role |
| GET | /roles/:id | Get role + permissions |
| PATCH | /roles/:id | Update role + permissions |
| DELETE | /roles/:id | Delete role (non-system only) |
| POST | /roles/:id/duplicate | Clone role |

## 4.4 Categories

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /categories | Full tree |
| POST | /categories | Create category (with optional parent_id) |
| PATCH | /categories/:id | Rename |
| DELETE | /categories/:id | Delete (cascade or reassign) |

## 4.5 Courses

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /courses | List (own + admin view) |
| POST | /courses | Create course |
| GET | /courses/:id | Course details |
| PATCH | /courses/:id/general | Update general settings |
| PATCH | /courses/:id/layout | Update layout + images |
| POST | /courses/:id/duplicate | Duplicate course |
| DELETE | /courses/:id | Delete course |
| GET | /courses/:id/nodes | Full node tree |
| POST | /courses/:id/nodes | Create node/section |
| PATCH | /courses/:id/nodes/:nodeId | Rename / move node |
| DELETE | /courses/:id/nodes/:nodeId | Delete node + children |
| PATCH | /courses/:id/nodes/reorder | Reorder nodes |
| GET | /courses/:id/settings/users | Access control list |
| POST | /courses/:id/settings/users | Assign user to course |
| DELETE | /courses/:id/settings/users/:userId | Revoke access |
| GET | /courses/:id/settings/gradebook | Grade categories tree |
| POST | /courses/:id/settings/gradebook | Add grade category |
| PATCH | /courses/:id/settings/gradebook/:catId | Update grade category |
| DELETE | /courses/:id/settings/gradebook/:catId | Delete grade category |
| GET/PATCH | /courses/:id/settings/glossary | Glossary settings |
| GET/PATCH | /courses/:id/settings/lom | LOM metadata |
| GET | /courses/:id/settings/competencies | Connected frameworks |
| POST | /courses/:id/settings/competencies | Connect framework |
| DELETE | /courses/:id/settings/competencies/:fwId | Disconnect framework |
| GET | /courses/:id/settings/annotations | Course annotations |
| POST | /courses/:id/settings/annotations | Add annotation |
| PATCH | /courses/:id/settings/annotations/:aId | Edit annotation (body, visibility, pin) |
| DELETE | /courses/:id/settings/annotations/:aId | Delete annotation |

## 4.6 Workflow

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /workflow-templates | List available workflow templates (seeded data) |
| GET | /courses/:id/settings/workflow | Get course workflow + stages + node states |
| POST | /courses/:id/settings/workflow | Create workflow (empty or from template) |
| PATCH | /courses/:id/settings/workflow | Disable / re-enable workflow |
| DELETE | /courses/:id/settings/workflow | Delete workflow + history |
| POST | /courses/:id/settings/workflow/stages | Add stage |
| PATCH | /courses/:id/settings/workflow/stages/:stageId | Edit stage (name, type, color, roles) |
| DELETE | /courses/:id/settings/workflow/stages/:stageId | Delete stage |
| PATCH | /courses/:id/settings/workflow/stages/reorder | Reorder stages |
| GET | /courses/:id/settings/workflow/nodes | Nodes overview — all nodes + their current stage |
| PATCH | /courses/:id/settings/workflow/nodes/:nodeId | Transition node to a new stage (+ optional note) |
| GET | /courses/:id/settings/workflow/history | Paginated workflow history |

## 4.7 Activities

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /courses/:id/activities | List activities in course |
| POST | /courses/:id/activities | Create activity (type in body) |
| GET | /courses/:id/activities/:actId | Get activity details |
| PATCH | /courses/:id/activities/:actId | Update activity settings |
| DELETE | /courses/:id/activities/:actId | Delete activity |
| POST | /courses/:id/activities/:actId/duplicate | Duplicate activity |
| GET/PATCH | /courses/:id/activities/:actId/lom | Activity LOM |
| GET | /courses/:id/activities/:actId/manage | Quiz page + question list |
| POST | /courses/:id/activities/:actId/pages | Add quiz page |
| PATCH | /courses/:id/activities/:actId/pages/:pageId | Rename / reorder page |
| DELETE | /courses/:id/activities/:actId/pages/:pageId | Delete page |
| POST | /courses/:id/activities/:actId/pages/:pageId/questions | Assign question to page |
| DELETE | /courses/:id/activities/:actId/pages/:pageId/questions/:qId | Remove question from page |
| PATCH | /courses/:id/activities/:actId/pages/:pageId/questions/reorder | Reorder questions |

## 4.8 Competency Frameworks (Admin)

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /competency-frameworks | List all frameworks |
| POST | /competency-frameworks | Create framework |
| GET | /competency-frameworks/:id | Framework + competencies tree |
| PATCH | /competency-frameworks/:id | Update framework |
| DELETE | /competency-frameworks/:id | Delete framework |
| POST | /competency-frameworks/:id/competencies | Add competency node |
| PATCH | /competency-frameworks/:id/competencies/:cId | Update competency |
| DELETE | /competency-frameworks/:id/competencies/:cId | Delete competency |

## 4.9 File Upload (shared)

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /upload/image | Upload image → returns URL (course images, avatars, activity images) |
| POST | /upload/file | Upload arbitrary file → returns URL (File activities, assignments) |
| DELETE | /upload/:key | Delete file from storage |

# 5. Frontend Architecture

Built inside the existing Item-Bank-Shadcn Nx monorepo. New libs follow the existing layer order and conventions.

## 5.1 New Nx Libraries

| Lib | Layer | Responsibility |
| --- | --- | --- |
| libs/courses | feature | Course list, course card, course editor shell, node tree sidebar |
| libs/activities | feature | All 9+ activity type editors (File, Page, Poll, URL, etc.), quiz question manager |
| libs/quiz-questions | feature | 20 quiz question type renderers + editors |
| libs/gradebook | feature | Grade category tree, grade item editor |
| libs/glossary | feature | Glossary settings form, glossary entry list |
| libs/lom | shared/feature | LOM accordion with 7 sections — shared between course settings + activity editor |
| libs/competencies | feature | Framework manager (admin), course framework connector |
| libs/workflow | feature | Workflow stage pipeline, configuration tab, nodes overview (kanban), history table |
| libs/annotations | shared/feature | Notes board — shared between course settings + profile (4 visibility types: public/private/student/teacher) |
| libs/file-manager | feature | Personal file manager — folders, resources, upload |
| libs/admin | feature | Administration: users (with course assignment mode), roles (permissions matrix), courses (admin), competencies (admin) |
| libs/profile | feature | Profile settings: edit, change password, file manager, annotations |
| libs/dashboard | feature | Dashboard page shell (widgets to be added later) |
| libs/i18n | infra | EXISTING — do not touch; just add new translation keys to en + ar JSON |

## 5.2 Routing Map

All routes are added to apps/item-bank/src/App.tsx and each lib owns its own route definitions.

| Path | Component / Lib |
| --- | --- |
| /login | libs/auth — existing |
| /dashboards/course | libs/dashboard — DashboardPage |
| /courses | libs/courses — CoursesListPage |
| /courses/:id/nodes/:nodeId | libs/courses — CourseEditorPage |
| /courses/:id/activities/:actId | libs/activities — ActivityEditorPage (type-dispatched) |
| /courses/:id/activities/:actId/manage | libs/activities — QuizManagePage |
| /courses/:id/activities/:actId/lom | libs/lom — LomPage |
| /courses/:id/settings/general | libs/courses — CourseSettingsPage (tab: General) |
| /courses/:id/settings/layout | libs/courses — CourseSettingsPage (tab: Layout) |
| /courses/:id/settings/gradebook/categories | libs/gradebook — GradebookPage |
| /courses/:id/settings/glossary | libs/glossary — GlossarySettingsPage |
| /courses/:id/settings/lom | libs/lom — CourseLomPage |
| /courses/:id/settings/competencies | libs/competencies — CourseCompetenciesPage |
| /courses/:id/settings/users | libs/courses — CourseAccessPage |
| /courses/:id/settings/workflow | libs/workflow — WorkflowPage (sub-tabs: stage/config/overview/history) |
| /courses/:id/settings/annotations | libs/annotations — CourseAnnotationsPage |
| /categories | libs/courses — CategoriesPage |
| /administration/users | libs/admin — UsersPage |
| /administration/roles | libs/admin — RolesPage |
| /administration/courses | libs/admin — AdminCoursesPage |
| /administration/competencies | libs/admin — AdminCompetenciesPage |
| /administration/settings | libs/admin — AdminSettingsPage (placeholder) |
| /profile/general | libs/profile — EditProfilePage |
| /profile/change-password | libs/profile — ChangePasswordPage |
| /profile/file-manager | libs/file-manager — FileManagerPage |
| /profile/annotations | libs/annotations — PersonalAnnotationsPage |

## 5.3 Key Shared Components  (libs/ui)

- RichTextEditor — TinyMCE wrapper (already exists in Item Bank, promote to libs/ui)

- NodeTree — recursive draggable tree for course nodes

- ActivityTypeGrid — the 9-tile 'Add activities' modal

- DataTable — sortable/filterable table with pagination used throughout admin views

- FileUploadZone — drag-drop upload with size limit feedback

- LomAccordion — reusable LOM sections (shared between activity and course)

- AnnotationsBoard — notes list with add/filter, pin toggle (shared between course and profile)

- LanguageSwitcher — EN/AR switcher + RTL class toggle on <html>

- WorkflowKanban — kanban board for Nodes Overview sub-tab

- WorkflowHistoryTable — paginated history table (section, from/to stage, transitioned by, notes, timestamp)

- QuestionTypePicker — 20-type grid for the quiz question manager

# 6. Stack Decisions

The current stack handles this scope well. Below are the decisions and any additions needed.

| Concern | Decision | Reason |
| --- | --- | --- |
| Frontend framework | React 19 + TypeScript strict — keep | Already established, no reason to change |
| State management | TanStack Query — keep | All server state is async fetches; already integrated |
| UI primitives | Tailwind + shadcn/ui — keep | Consistent with existing codebase |
| Rich text editor | TinyMCE — keep | Already used in Item Bank; promote wrapper to libs/ui |
| Drag and drop | dnd-kit — keep | Already used for quiz items; extend for node tree + workflow kanban |
| Backend framework | Fastify — keep | Fast, TypeScript-native, already in use |
| Database | PostgreSQL — keep | All new tables fit naturally; add 15+ new tables |
| ORM | Raw SQL via pg — keep | Consistent with item bank; no ORM overhead |
| File storage | Add: local disk for dev, S3-compatible (e.g. MinIO) for prod | Course images, cover images, file activities, user uploads all need object storage |
| Auth | JWT httpOnly cookie + CSRF — keep | Already secure and working |
| Caching | Redis via ioredis — keep | Useful for course tree and workflow state caching |
| i18n | react-i18next — keep | Already in libs/i18n; add new translation keys |
| RTL support | Tailwind logical props — already enforced | Arabic RTL already handled by existing CSS conventions |
| Validation | Zod — keep | Frontend + backend, consistent |
| Notifications | Short-polling — keep for v1 | Confirmed: polling is sufficient; no WebSocket needed for initial release |

One new addition recommended: an object storage adapter. All course images, activity files, and user-uploaded media need a URL-addressable store. - Development: local disk, served via Fastify static route - Production: S3 / MinIO / Cloudflare R2 — single adapter interface in backend

# 7. Build Phases

Ordered by dependency: each phase unlocks the next. The Item Bank (questions, games) continues working throughout.

## Phase 1 — Foundation  (3–4 weeks)

Goal: The app compiles end-to-end with auth, shell, and users working. - Backend: DB migrations for users (+ course_assignment_mode), roles, categories tables - Backend: Auth routes (already built — verify and integrate) - Backend: Users CRUD API + Roles CRUD API (with permissions matrix) - Backend: File upload adapter (local disk dev, S3 interface) - Frontend: Global shell — top nav, breadcrumb, language switcher, user menu - Frontend: Login page (already built — wire to new backend if needed) - Frontend: libs/admin — Users list, Add/Edit user (with Course Assignment Mode radio), Roles list + permissions matrix editor - Frontend: libs/profile — Edit Profile, Change Password - Frontend: libs/dashboard — Welcome banner placeholder - Frontend: Categories page (with subcategory support)

## Phase 2 — Course Management  (3–4 weeks)

Goal: Authors can create courses, build node trees, and manage course settings. - Backend: DB migrations for courses, course_nodes, course_user_access - Backend: Courses API (create, list, get, update, delete, duplicate) - Backend: Course nodes API (tree, create, rename, move, delete, reorder) - Backend: Course settings API (general, layout, access control) - Backend: Grade categories API - Backend: Glossary settings API - Frontend: libs/courses — Courses list page (card + list view, filter, search) - Frontend: libs/courses — Course editor shell (node tree sidebar + main area + node card 3-dot menu) - Frontend: libs/courses — Course settings (all 9 tabs — LOM and Competencies can be stubs) - Frontend: libs/gradebook — Grade category manager - Frontend: libs/glossary — Glossary settings form - Frontend: libs/admin — Admin courses list

## Phase 3 — Activity Editors  (4–5 weeks)

Goal: Authors can add and configure all 9 activity types inside a course. - Backend: Activities API (create by type, get, update, delete, duplicate) - Backend: Activity LOM API - Frontend: libs/activities — Add activities modal (9 tiles) - Frontend: libs/activities — Page editor (TinyMCE) - Frontend: libs/activities — File activity (upload + link) - Frontend: libs/activities — URL activity - Frontend: libs/activities — Quiz editor (settings form with all fields + right panel) - Frontend: libs/activities — Poll editor - Frontend: libs/activities — Assignment editor - Frontend: libs/activities — Lesson editor - Frontend: libs/activities — Discussion editor - Frontend: libs/activities — Interactive Book editor - Frontend: libs/lom — LOM accordion (shared; wired to both activity + course)

## Phase 4 — Quiz Question Types  (5–6 weeks)

Goal: The quiz manager is fully functional with all 20 question types. - Backend: Quiz pages API + question assignment API - Backend: All 20 question types stored in existing questions table (JSONB content) - Frontend: libs/activities — Quiz question manager (page list, question preview, drag-to-reorder, + add question, + add info item, + add new page) - Frontend: libs/quiz-questions — 5 standard types (True/False, Multiple Choice, Short Answer, Essay, Numerical) — editors + renderers - Frontend: libs/quiz-questions — Fill in the Blanks + Fill in the Blanks on Image — editors + renderers - Frontend: libs/quiz-questions — Text Sequencing + Image Sequencing — editors + renderers - Frontend: libs/quiz-questions — Select Correct Words + Highlight Correct Words — editors + renderers - Frontend: libs/quiz-questions — Drag and Drop into Text + Drag and Drop onto Image — editors + renderers - Frontend: libs/quiz-questions — Text Classification + Image Classification — editors + renderers - Frontend: libs/quiz-questions — Matching + Multiple Hotspots — editors + renderers - Frontend: libs/quiz-questions — Crossword — editor + renderer - Frontend: libs/quiz-questions — Freehand Drawing + Record Audio — editors + renderers

## Phase 5 — Competencies, Workflow, Annotations  (3–4 weeks)

Goal: Advanced course authoring features — frameworks, publishing pipeline, notes. - Backend: Competency frameworks API (admin + course connector) - Backend: Workflow API (per-course stages, node states, history, seeded templates) - Backend: Annotations API (4 visibility types: public/private/student/teacher + pin) - Frontend: libs/competencies — Admin framework manager + course connector - Frontend: libs/workflow — Workflow Stage pipeline view ('Done and go to next stage' / 'Skip' buttons) - Frontend: libs/workflow — Configuration sub-tab (stage list, drag-reorder, edit stage modal, 3-dot menu) - Frontend: libs/workflow — Nodes Overview sub-tab (WorkflowKanban component) - Frontend: libs/workflow — History sub-tab (WorkflowHistoryTable component) - Frontend: libs/annotations — Notes board with 4 visibility types + pin toggle (shared between course + profile) - Frontend: libs/file-manager — Personal file manager - Frontend: libs/profile — My Annotations page + File Manager page

## Phase 6 — Polish, RTL & i18n  (2–3 weeks)

Goal: Full Arabic support, responsive layout, and zero known bugs. - All translation keys: add to both en/*.json and ar/*.json for every new screen - RTL audit: verify all new components use logical CSS properties (ps-*/pe-*, ms-*/me-*, etc.) - Language switcher: toggles html[dir] and html[lang]; persisted in user preferences - Responsive breakpoints: sidebar collapse on tablet, stacked layout on mobile - Accessibility audit: WCAG AA — aria labels on icon buttons, keyboard nav for modals and tree - E2E smoke tests: login → create course → add quiz → add question → save → workflow transition

# 8. What Stays vs. What Changes

Summary of impact on the existing Item Bank codebase.

| Area | Status | Action |
| --- | --- | --- |
| libs/questions (Item Bank) | Stays as-is | No changes; quiz question manager will query its API to pick questions |
| libs/games (Game modes) | Stays as-is | Games remain standalone; no changes needed |
| libs/auth | Minor extension | Add user role to JWT payload; add role-guard utility |
| libs/ui | Extended | Promote RichTextEditor wrapper to libs/ui; add WorkflowKanban, QuestionTypePicker, AnnotationsBoard, etc. |
| libs/types | Extended | Add Course, Activity, Node, User, Role, Workflow, Annotation DTOs |
| libs/api | Extended | Add new API call groups per new feature area |
| libs/config | Stays as-is | Add new env vars (S3 bucket, etc.) if needed |
| libs/i18n | Add keys only | Never touch infrastructure; only add to en/*.json + ar/*.json |
| Backend controllers/questions | Stays as-is | Existing question routes untouched |
| Backend DB schema | Additive only | ~16 new tables added; no existing tables modified |
| CLAUDE.md rules | Stays as-is | All existing conventions apply to new code |

# 9. Decisions Made  (Pre-Coding Answers)

All open questions have been answered before coding begins. These decisions are locked in.

| Question | Decision | Impact |
| --- | --- | --- |
| File storage for deployment | Local-only for now | Backend uses local disk + Fastify static route. S3 adapter can be added later with no schema changes. |
| User creation flow | Admin creates users manually (no self-registration) | No email invitation flow needed. Admin fills the Add New User form including Course Assignment Mode. |
| Course access control | Manual assignment is the default. Users are assigned to specific courses by authors via the Access Control tab. | course_user_access table needed. 'Automatic' mode (all courses) is opt-in per user via Course Assignment Mode field. |
| Quiz question types count | 20 total: 5 standard (T/F, MC, Short Answer, Essay, Numerical) + 15 interactive/creative | All 20 share the existing questions table (JSONB content). No separate questions_v2 table needed. |
| Workflow templates | Ship with seeded default templates. Admin-seeded data only — users cannot save new templates. | workflow_templates + workflow_template_stages tables. No 'Save as Template' UI needed. |
| Interactive Book complexity | Include in Phase 3 (not deferred) | Will be built alongside other activity editors. May require extra time in Phase 3 estimate. |
| Discussion real-time vs polling | Polling is sufficient for v1 | No WebSocket or Server-Sent Events needed. Standard TanStack Query polling on the discussion feed. |

# 10. Browser Audit Notes

This section captures observations from the full browser walk-through of author.york-e.school (York Press v1.0.0, Build 2026-03-11) conducted prior to coding.

## 10.1 Things Confirmed

- 20 quiz question types — confirmed via JavaScript DOM inspection of the Add Questions modal. The original estimate of 9 was a subset (interactive-only).

- 9 activity types in picker — File, Page, Poll, URL, Interactive Book, Assignment, Quiz, Lesson, Discussion. Chapter is a structural node, not an activity type.

- Workflow is per-course — no global workflow; each course creates its own. The 3-dot menu shows Disable/Delete only (no Save as Template).

- Course Assignment Mode — confirmed in Add New User form. Default is Manual (user accesses only assigned courses).

- 4 annotation visibility types — Public, Private, Student, Teacher. Data model updated from 3 to 4 types.

- Annotations support Pin toggle — boolean field is_pinned in the annotations table.

- Administration > Settings — exists as a tab but renders empty. No configuration UI implemented yet in v1.

## 10.2 New Discoveries

- Hidden activity types — PDFBook, Survey, PracticeQuiz appear in the Role permissions entity catalog but not in the 9-tile Add Activities picker. They require special permissions (AuthorPDFBook, AuthorSurvey, AuthorPracticeQuiz).

- Workflow History table columns — Section name, From stage, To stage, Status, Transitioned by, Notes, Transitioned at. Paginated.

- Nodes Overview is a kanban board — one column per workflow stage. Clicking a node card navigates to its editor.

- Workflow Stage sub-tab — the primary workflow tab shows a pipeline stepper with 'Done and go to next stage' and 'Skip' action buttons.

- Stage editing fields — Name, Type (Draft|Review|Approved|Published), Description, Color, Roles. Type is a fixed enum; color is a custom picker.

- Node card 3-dot menu — Edit Questions, View, Duplicate, Delete.

- Quiz question manager — has both 'Add questions' (20-type picker) and 'Add info item' (non-question content block) in the same dropdown. Also has '+ Add new page' button at the bottom of the right panel.

- Profile > File Manager — per-user storage shown as Folders + Resources sections. Shows item count + total size in MB. Upload File and Add buttons.

- Categories — top-nav item (not under Administration). Supports parent/child hierarchy via the + sub-category action icon. Default seed data: Math, English, Science, Computing, Social Studies.

- Competency frameworks — 5 pre-loaded frameworks: CEFR, NGSS, NGSS DCI, CCSS, Sample (all v1.0.0).

## 10.3 Corrections from v1 Plan

The following items in v1 of this plan were incorrect and have been fixed: - Quiz question types: v1 said '9 interactive types'. Correct count is 20 (5 standard + 10 interactive + 3 creative/specialized + 2 image-based). Section 2.7 and Phase 4 updated. - Annotation visibility: v1 data model had ('public'¦'private'¦'course'). Correct values are ('public'¦'private'¦'student'¦'teacher'). Section 3.10 updated. - Annotation fields: Missing is_pinned boolean. Added to data model. - Workflow data model: v1 had a single workflow_templates table. Corrected to separate workflow_template_stages table, plus course_node_workflow_state for tracking node positions. Section 3.9 updated. - users table: Missing course_assignment_mode field ('automatic'¦'manual'). Added to Section 3.1. - activities table: Missing pdf_book, survey, practice_quiz type values. Added to Section 3.4. - API: Missing full workflow API section (was a stub). Full route table added as Section 4.6. Annotation PATCH/DELETE routes added. - Phase 4 scope: Was 9 question types. Expanded to all 20 with appropriate grouping.